**Problems & Solutions**

1. **Not going into detail with the rest of the team on a finished deliverable.**

Solution: Dedicate 1-2 hours for a high-level discussion to present the finished deliverables at the end of each sprint.

1. **Lack of time and energy due to moving.**

Solution: Ask others for assistance in completing tasks. If a group member has free time or completed their current tasks, delegate 1-2 tasks that another group member cannot complete. This ensures all work is completed.

1. **Lack of motivation due to mental health and personal issues.**  
   Solution: Ask others to work at the same time in completing tasks to increase accountability. Message others when they would be working and ask to join during those times.

**What went well?**

1. **Sprint Planning**

* Listing individual/total capacity
* Stating potential events where members are unavailable
* Stating priorities of the sprint
* Comparing total capacity before and after task breakdown

1. **Granular Tasks in Sprint Backlog**

* Made daily scrum easier by picking tasks for the day
* Allowed for daily iterative progress