**Problems & Solutions**

1. **Underestimated Capacity**

Currently we spend one hour during the sprint phase, and during that hour, our estimation

for capacity is for the most part a guess.

Solution: Next sprint we will spend an additional 1-2 hours planning to do more research for the work items in order to get a better idea for how long it’ll take us.

**What went well?**

1. **Individual Burndown Charts**
2. **Actual Effort Points (hrs) in Sprint Backlog**